**Notes:**

* Key emotions for design: calm, peaceful, warmth – inviting ! facing the sun, warmth imagery
  + The book will also help maintain the color scheme !! – the lotus/woman is a trademarked logo – the same logo as the GLOW app if possible
  + connect us with the designer who made the assets/logo from the prior to put on the
* no need for mock-ups in purple, for her interest, she wants to move in that direction !!
* Final Audio recording: this Friday, 6PM
* Final Video recording: July 8th, 9-10AM

**Agenda:**

* **Updates**
  + Progress update → Smaller this week since it’s only been a few days!
  + Reiterate thanks for responding to action items, they look great and are so helpful! → Thank you for your approval!
  + We’re currently working on scaffolding and creating the application, we’ll share this to you for review shortly, we’re also working on designing aspects of the application
* **Mid-fi Wireframes & Animations \*if ready**
* **Design/Branding**
  + We want to make sure this application feels centered around you and your identity as a care practitioner? What are a few key feelings you want this application to evoke? (e.g., calm, focus, excitement, warmth, etc.,.?)
  + Do you have any specific imagery you are drawn to that you’d hope to be included? (The lotus?)
  + Colors:
    - GLOW BOOK - oranges/yellow/reds – earth tones
    - Purples/lavender - CP
* **Audio:**
  + Recording test audio together [not finalized audio!] of 555
  + Discussion of where [location] she’d like to record video for the site
  + Scheduling time for final audio recording (approx. 15 mins max)
* **Actions Items**
  + Will prioritize and share post-meeting (based on what we get done)
  + How was receiving a list of them after we met?
* **Next week’s meeting modality & time:** July 1st @ 12PM, remote

**Action Items**

* Dr.Row will connect us with the book designer for us to meet sometime before 9AM, after 5PM, to meet before the 1st of July !!
* Gabi will finish design mock ups and share with Mid-fi \*non-color by EOD 6/24
* Gabi will send details for scheduling audio and video