Sprint Report 2

**Breathe 555 with Dr. Row  
Community Partner:** Dr. Rowena Pingul-Ravano  
19 June 2024

**Gabi Augustin, Abigail Amonett  
Faculty Advisor:** Professor Poepping

## Relevant Links

[Jira Project Plan](https://gaugusts.atlassian.net/jira/software/projects/SCRUM/boards/1?sprintStarted=true&atlOrigin=eyJpIjoiZGY4NTdhMDBlN2VhNDJjMjlhZDQ4NmM2MzFhMmY2YTUiLCJwIjoiaiJ9)

[Community Partner Meeting Notes](https://drive.google.com/drive/folders/1vfB9U8VE_dW7Js8sXF1v5_TIFpPqaGsm?usp=drive_link)

1 Relevant Links

2 Accomplishments Since Start of Sprint

3 Blocks & Problems

4 Goals & Targets for the Next Sprint

6 Community Partner Relationship

## 

## 

## 

## 

## 

## Accomplishments Since Start of Sprint

| **Task** | **Status** | **Description** | **Team Member** | **Hours** |
| --- | --- | --- | --- | --- |
| Writing Feedback | Completed | Meet with Prof. Mitchell and receive writing feedback for the project proposal | Abby, Gabi | 2, 2 |
| Revise Project Proposal 1.3 | Completed | Revise project proposal based on feedback from Prof. Mitchell, send to Prof. Poepping and Dr. Row for final feedback | Abby, Gabi | 1.5, 1.5 |
| Wireframing 0.2 | Completed | Team discussion and revision of the initial wireframe, creating a revised mid-fidelity wireframe | Abby, Gabi | 1, 1 |
| Communication Class | Completed | Communicating with a non-technical audience class with Prof. Poepping | Abby, Gabi | 2, 2 |
| Scaffolding | In progress | Scaffold React Native web app structure | Abby | 3 |
| Dev Consultation | Completed | Meet with Meesha Gerheart (CEO of RedTree) to discuss project scope and receive a budget estimate | Abby, Gabi | 1,1 |

## 

## Blocks & Problems

1. **Dr. Row missed our weekly meeting due to travel conflicts. We were unable to get feedback on our wireframes, which we want to have before we proceed with prototyping and further development.**

#### Mitigation Strategy:

* **Action Taken:** We have been in communication with Dr. Row, and she said we will reschedule on Wednesday when she returns to town.
* **Goal:** We will move back some of our planned items for this sprint, but we will catch up on them later this week after Dr. Row returns to Pittsburgh and can sign off on the proposal and early wireframes.

#### Project Slippage

* **Current Status:** There has been a delay in our project plan, as Dr. Row has been unreachable due to travel. However, we will compensate with focused effort later in the week and over the weekend.

## 

## 

## 

## 

## 

## Goals & Targets for the Next Sprint

| **Task** | **Status** | **Description** | **Team Member** | **Hours (est)** |
| --- | --- | --- | --- | --- |
| Scaffolding | In progress | Scaffold React Native web app structure | Abby | 2 |
| Wireframing 1.0 | Not started | Creation of high fidelity wireframe / low fidelity prototype in Figma | Gabi | 2 |
| Community Partner Meeting - Wireframe Feedback | Not started | Receive wireframe feedback from Prof. Poepping and Dr. Row. Weekly community partner update / communication meeting. !! Schedule time to record audio & videos in advance this meeting | Abby, Gabi | 1, 1 |
| Wireframing 1.1 | Not started | Revise high fidelity wireframe based on feedback from Prof. Poepping and Dr. Row | Gabi | 2 |
| Navigation | Not started | Add navigation and dropdown menu feature to React Native web app | Abby | 2 |
| Research Digital Animation | Not started | Research and practice developing the animated visuals to use in digital session | Abby, Gabi | 1, 1 |
| User Testing / Feedback | Not started | Meet with target users/associated groups in order to receive feedback on designs | Abby, Gabi | 2,2 |
| Digital Breathing Animation | Not started | Create and configure main Breathing Animation within app | Gabi | 2 |
| Record Test Audio | Not started | Record testing Audio with timing to sync with 555 Method and Digital Breathing Animations | Abby, Gabi | .5 |
| Media Features | Not started | Pause / play / reset for animation and audio | Abby | 2 |
| Mute Features | Not started | Mute button, hide other audio functionality on click | Gabi | 2 |
| Prototype 1.0 | Not started | Combine audio with animation and structure in React Native App | Abby | 2 |
| Community Partner Feedback on Prototype 1.0 | Not started | Receive prototype feedback from Prof. Poepping and Dr. Row. Weekly community partner update / communication meeting. 2x this sprint because of scheduling issues previously | Abby, Gabi | 1, 1 |

## 

## Community Partner Relationship

### **Brief Description of Interactions**

**Date:** Monday, 06/17/24  
**Meeting with Community Partner:** Dr. Rowena Pingul-Ravano

**Summary:**

* The meeting for this Sprint has not yet occurred due to our client being unexpectedly away for travel. At the time of this documents writing (06/18), we have not yet scheduled a meeting, but our client has stated she will be in contact with us on 6/19 in order to find an additional time to meet this week when she is reachable.
  + During our regular meeting time, Abby & I contacted our client and rearranged Sprint 2 to accommodate for the changes.
  + Additional time was spent on Wireframing & Research to compensate.

### **Relationship Quality Rating**

**Rating:** Good  
**Comments:** Our interactions with Dr. Pingul-Ravano have been good both professionally and conversationally. However, we were unexpectedly unable to reach her this week which has put a stall on our workload as a team which we intend to make up in the coming days. When we have spoken to Dr. Pingul-Ravano, she has been incredibly helpful and insightful in regards to her feedback and goals.