**Agenda:**

* **Progress Updates**
  + We’re feeling a lot better this week - thank you for being patient with us while we made up the difference in time, this weekend/past few days have been a productive one!
  + The app is fully scaffolded/built in React, we have some pages built out with test video/imagery/audio (thank you Abby!)
  + We’ve made new iterations on wireframes, got feedback from Dr.Row and are iterating on them again! (to go from Mid-fi -> Hi-fi)
    - We also have base copy text, we’re parsing through what Dr.Row sent us to make sure it matches her intent which will then get placed into the app.
  + We did some mock-ups of animations in Figma and have tested basic capability in CSS, the timing should work out well, we just need to figure out implementation regarding pause/play and syncing it with audio if possible – we’re currently looking into resources regarding this
    - [How to sync css animations with HTML5 audio ? - GeeksforGeeks](https://www.geeksforgeeks.org/how-to-sync-css-animations-with-html5-audio/)
    - [Syncing CSS Animations with HTML5 Audio — SitePoint](https://www.sitepoint.com/syncing-css-animations-with-html5-audio/)
  + We’ve also started specifying branding and design visuals w/ Dr.Row to create a cohesive visual identity that matches the emotions she wants evoked alongside what we’ve identified for her as a client
  + For our next steps, especially over the next few days:
    - Gabi is going to meet with the OG Designer of Dr.Row’s GLOW book
    - We’re going to ask Dr.Row for help meeting with users so we can conduct specific, formalized testing
    - We’re going to record finalized audio this Friday
      * Before this → getting sound equipment from the library, renting a room - Gabi has iDeATe access so this shouldn’t be a problem
    - We have a date selected to record finalized video (July 8th, might move this up so we aren’t pushed up against our first demo)
    - Abby is going to keep operating on the development side, we are both adding comments/working together piece by piece
* **Project Pitch Feedback/Convo [?]**
* **Qs !!**
  + How should we go about protecting the privacy of clients? Who all do you think we should meet with (patients/direct users, medical professionals, Dr.Row’s team?) – people unfamiliar with Dr.Row (to receive non-bias feedback?)
  + Is it appropriate to reach out to Prof.H and ask for his thoughts regarding some aspects of implementation/building our app’s framework or design?
    - Specifically, I’ve (Gabi) not done a fully implemented mobile design before, could you connect us with someone who knows how to ensure our assets fit the screen sizes/are appropriate for use? This is less designing for different screens and moreso, ensuring I get the correct rendering and it can actually be set into a front end!
    - [Vector drawables overview | Views | Android Developers](https://developer.android.com/develop/ui/views/graphics/vector-drawable-resources)

Notes:

* Button options:
  + Tutorial → Get Started
  + “Learn with Dr.Row”
  + Experience 555 // could just do “Breathe”
* Elevator Pitches
  + Combine both of ours, speak in a concise + complete way !
  + Add the personality of Abby’s + the completeness of mine #slay
* User testing
  + for documenting participation -- first name, last initial (and something about their role without being specific)
  + Users:
    - Maggie & N’kia
    - Gabi’s yoga instructor
    - Gabi’s mom
    - a patient or two → ask Dr.Row
    - some of our friends !!!
* Including in our next meeting with her – where would she like to have the August 2nd demo (on-location, @CMU, etc.,.)